SASE PLATFORM

Master Implementation Guide

Angular + Spring Boot (Control Plane) | Go + Envoy (Data Plane)

Identity | Device Posture | Conditional Access | ZTNA | Analytics

Like Zscaler + Microsoft Entra Conditional Access

Version 1.0  |  Implementation Roadmap: 12 Months

# Table of Contents

1. Executive Summary & Architecture Decision

2. SASE Concept Deep-Dive

3. Capability Map (P0/P1/P2 Prioritized)

4. High-Level Design (HLD)

5. Low-Level Design (LLD) — Spring Boot Services

6. Conditional Access Engine Design

7. Technology Stack — Hybrid Approach

8. MVP Implementation Plan (12-Week Sprint)

9. Data Plane Migration Plan (Go + Envoy)

10. Production Roadmap (12 Months)

11. Project Structure & Key Dependencies

12. Success Metrics & KPIs

# 1. Executive Summary & Architecture Decision

|  | THE BOTTOM LINE A SASE platform has two fundamentally different planes — the control plane (identity, policy, admin, analytics) and the data plane (proxy, tunnel, packet inspection, agent). Spring Boot is excellent for the control plane. Go + Envoy is required for the data plane. Angular is the right choice for the admin UI. This hybrid approach mirrors what Palo Alto (Angular + Java + C/C++), Zscaler (Java + C/C++), and every production SASE vendor uses. |
| --- | --- |

## Architecture Decision

| Component | MVP (Months 1-3) | Production (Month 4+) |
| --- | --- | --- |
| Admin Dashboard | Angular 17+ (Material) | Angular 17+ (Material) — KEEP |
| Identity Service | Spring Boot + Spring Security + Keycloak | Spring Boot — KEEP (Best-in-class) |
| Policy Engine (PDP) | Spring Boot + Redis + gRPC | Spring Boot — KEEP |
| Device Posture Service | Spring Boot + Kafka | Spring Boot — KEEP |
| Audit & Analytics | Spring Boot + Kafka + ES + ClickHouse | Spring Boot — KEEP |
| API Gateway (Admin) | Spring Cloud Gateway | Spring Cloud Gateway — KEEP (admin only) |
| Client Agent | Go from day one | Go — 10MB binary, 15MB RAM |
| Edge Proxy (PEP) | Spring Cloud Gateway (temporary) | Envoy + ext_authz → Spring PDP via gRPC |
| ZTNA Tunnel Broker | Spring Boot + Netty (temporary) | Go — goroutine-per-connection |
| DNS Filtering | Spring Boot DNS proxy (basic) | Go (CoreDNS-based) |

|  | KEY INSIGHT Green rows = Spring Boot forever (60-70% of codebase). Red rows = Go/Envoy for production (30-40% but most critical path). Amber rows = Start with Spring Boot for MVP, migrate to Go at month 4. This is exactly what Palo Alto Prisma does: Angular frontend, Java control plane, C/C++/Go data plane. |
| --- | --- |

# 2. SASE Concept Deep-Dive

Secure Access Service Edge (SASE) is a cloud-native architecture that converges wide-area networking (SD-WAN) with cloud-delivered security services into a unified platform. Coined by Gartner in 2019, SASE pushes security enforcement to the network edge, closest to the user, via globally distributed Points of Presence (PoPs).

## Five Core Pillars

| Pillar | Description | Market Share |
| --- | --- | --- |
| SD-WAN | Intelligent traffic routing and WAN optimization across MPLS, broadband, LTE | ~31% |
| ZTNA | Identity-based application access replacing VPN. Never trust, always verify. | ~28% |
| CASB | Cloud app visibility, data loss prevention, and compliance enforcement | ~16% |
| SWG | Secure Web Gateway: URL filtering, malware scanning, web traffic protection | ~14% |
| FWaaS | Cloud-delivered next-generation firewall with L3-L7 rules | ~11% |

|  | SSE vs SASE — Your MVP Scope SSE (Security Service Edge) = SASE minus SD-WAN. It focuses on SWG + CASB + ZTNA + FWaaS. For your MVP, SSE is the right scope: build identity, device posture, conditional access, and ZTNA without the complexity of SD-WAN routing. This is where 80% of the differentiated value lies. |
| --- | --- |

## How Zscaler Works (Reference Architecture)

- ZIA (Internet Access): Secures outbound traffic to internet and SaaS. Cloud SWG + CASB + FWaaS + DLP + sandboxing. Traffic routed via Client Connector agent to nearest PoP.

- ZPA (Private Access): ZTNA for internal applications. App Connectors near private apps, Client Connectors on devices. Broker stitches micro-tunnels so apps are never directly exposed to internet.

- ZDX (Digital Experience): End-to-end monitoring of device health, network path, and application performance.

- Adaptive Access: ZIA analyzes 65+ risk indicators, dynamically calculates user risk scores updated every 2 minutes. ZPA uses these scores plus device posture for real-time policy enforcement on both new and existing sessions.

# 3. Capability Map (Prioritized)

P0 = MVP must-have (Months 1-3) | P1 = Phase 2 (Months 4-6) | P2 = Future roadmap (Month 7+)

Identity & Authentication

| P0 | SSO / SAML / OIDC Integration |
| --- | --- |
| P0 | Multi-Factor Authentication (TOTP, WebAuthn) |
| P0 | User Risk Scoring (behavioral signals) |
| P1 | Directory Sync (SCIM 2.0) |
| P1 | Just-In-Time Provisioning |
| P2 | Privileged Access Management |

Device Posture Assessment

| P0 | OS Version Compliance Check |
| --- | --- |
| P0 | Disk Encryption (FileVault/BitLocker) |
| P0 | Firewall Status Check |
| P0 | Antivirus/EDR Presence |
| P1 | Screen Lock Policy |
| P1 | Jailbreak/Root Detection |
| P1 | Client Certificate Presence |
| P2 | Patch Compliance |

Conditional Access Policy Engine

| P0 | If-Then Policy Rules (Entra CA style) |
| --- | --- |
| P0 | Risk-Based Adaptive Access |
| P0 | Location-Based Policies (GeoIP + trusted nets) |
| P0 | Device Compliance Gates |
| P1 | Application-Specific Rules |
| P1 | Session Controls (download restrict, re-auth freq) |
| P1 | Step-Up Authentication |
| P1 | Report-Only Simulation Mode |
| P2 | Continuous Access Evaluation (mid-session) |

Network Security Services

| P0 | DNS Filtering (blocklist/categorization) |
| --- | --- |
| P1 | Secure Web Gateway (URL filtering) |
| P2 | TLS/SSL Inspection |
| P2 | Cloud Firewall (FWaaS) |
| P2 | Data Loss Prevention (DLP) |

Zero Trust Network Access

| P0 | App Connector (outbound-only, near private apps) |
| --- | --- |
| P0 | Tunnel Broker (user-connector stitching) |
| P2 | Application Discovery |
| P2 | Micro-Segmentation |

Observability & Analytics

| P0 | Access Logs & Audit Trail |
| --- | --- |
| P0 | Real-Time Dashboard (WebSocket) |
| P1 | SIEM Integration (Splunk/Sentinel) |
| P2 | User Behavior Analytics (ML) |
| P2 | Digital Experience Monitoring |

# 4. High-Level Design (HLD)

The platform follows a hybrid microservice architecture: Spring Boot services for the control plane, Go + Envoy for the data plane, Angular for the admin frontend. Services communicate via Apache Kafka for events and gRPC for latency-critical policy decisions.

## Six Subsystems

### 1. Client Plane (Agent — Go)

Lightweight Go binary on endpoints. Collects device posture telemetry every 60s. Intercepts DNS + HTTP traffic. Establishes mTLS tunnel to nearest edge proxy. Cross-platform: Win/Mac/Linux. Reports posture to Spring Boot Device Posture Service via REST.

### 2. Edge / PoP Layer (Envoy for production)

Spring Cloud Gateway for MVP, Envoy for production. Terminates user tunnels. Applies inline policies by calling Spring Boot PDP via gRPC (<10ms). DNS filtering. URL categorization. TLS inspection (production). Policy decision caching (30s TTL).

### 3. Identity & Access Plane (Spring Boot)

Spring Security SAML 2.0 + OIDC federation with Okta/Entra/Auth0. Keycloak as IdP. JWT issuance (RS256, 5min access + 24h refresh). SCIM directory sync. MFA orchestration (TOTP, WebAuthn). User risk score computation. Spring Session + Redis for distributed sessions.

### 4. Policy Decision Point (Spring Boot)

Central brain evaluating all access requests. Inputs: identity, device posture, risk score, location, app, time. Evaluates conditional access rules (if-then engine, like Entra CA). Returns: ALLOW / BLOCK / CHALLENGE / RESTRICT + session controls. Redis cache for sub-10ms p99 via gRPC. Report-only simulation mode.

### 5. App Connector Plane (Go for production)

Lightweight connectors deployed near private apps. Outbound-only WebSocket/gRPC to broker. Broker stitches user-tunnel to connector-tunnel. Apps never directly exposed to internet. Supports HTTP, TCP, SSH, RDP proxying.

### 6. Observability Plane (Spring Boot)

Spring Boot Actuator + Micrometer to Prometheus. Access logs via Kafka to Elasticsearch. Structured audit events. Angular dashboard with real-time WebSocket (STOMP). ClickHouse for OLAP analytics. SIEM export via Kafka Connect.

# 5. Low-Level Design — Spring Boot Services

Each control plane service is a Spring Boot 3.3 application running on Java 21 with virtual threads enabled. Services use Spring Data JPA for persistence, Spring Kafka for events, and Spring Cache + Redis for performance.

### identity-service

Framework: Spring Boot 3.3 + Spring Security 6 + Keycloak

Data Store: PostgreSQL + Redis

Key APIs: POST /api/v1/auth/login, POST /api/v1/auth/saml/callback, POST /api/v1/auth/oidc/callback, POST /api/v1/auth/mfa/challenge, POST /api/v1/auth/mfa/verify, GET /api/v1/users/{id}/risk-score, POST /api/scim/v2/Users

Design Notes: Uses Spring Security SAML2 Login + OAuth2 Client for federation. Keycloak as IdP. JWT signed with RS256. Risk score computed by RiskScoringService analyzing login anomalies, geo, device. Events published to Kafka topic risk.updated.

### policy-engine-service (PDP)

Framework: Spring Boot 3.3 + Redis + gRPC

Data Store: PostgreSQL (JSONB) + Redis (cache)

Key APIs: POST /api/v1/policy/evaluate → PolicyDecision, GET/POST/PUT/DELETE /api/v1/policies, POST /api/v1/policies/{id}/simulate, gRPC: rpc EvaluatePolicy(EvalRequest) returns (PolicyDecision)

Design Notes: Core brain. Strategy Pattern for condition evaluators (UserMatcher, DeviceMatcher, LocationMatcher, RiskMatcher, AppMatcher). Chain of Responsibility for evaluation. Priority-sorted, most restrictive wins, default-deny. Redis caches compiled policies (30s TTL). gRPC for <10ms from Envoy ext_authz.

### device-posture-service

Framework: Spring Boot 3.3 + Spring Kafka

Data Store: PostgreSQL + TimescaleDB

Key APIs: POST /api/v1/devices/register, POST /api/v1/devices/{id}/posture, GET /api/v1/devices/{id}/compliance, GET /api/v1/devices/{id}/history

Design Notes: Agent reports posture every 60s via REST. Service evaluates against PostureProfile rules. On compliance state change, publishes posture.changed Kafka event triggering policy re-evaluation for active sessions.

### ztna-broker-service

Framework: Spring Boot 3.3 + Netty (MVP) → Go (production)

Data Store: Redis (active tunnels)

Key APIs: Connector registration (WebSocket/gRPC), Tunnel stitching: User Agent ↔ Broker ↔ App Connector, GET /api/v1/connectors, GET /api/v1/tunnels/active

Design Notes: MVP: Netty-based bidirectional tunnel stitching. Production: rewrite in Go (goroutine-per-connection). Connector makes outbound WSS (no inbound ports). Broker authenticates via mTLS client cert.

### audit-analytics-service

Framework: Spring Boot 3.3 + Kafka + ES + ClickHouse

Data Store: Elasticsearch + ClickHouse + S3

Key APIs: Kafka consumer (all topics), GET /api/v1/logs/access, GET /api/v1/logs/access/stream (WebSocket), GET /api/v1/analytics/dashboard, POST /api/v1/alerts/rules

Design Notes: Consumes from Kafka, writes to Elasticsearch (search) and ClickHouse (OLAP). WebSocket via Spring STOMP for real-time Angular dashboard. S3 archival. Alert rules evaluated on ingestion.

# 6. Conditional Access Engine Design

The conditional access engine is modeled after Microsoft Entra Conditional Access + Zscaler Adaptive Access. It is the central brain of the SASE platform. Every access request is evaluated against conditional policies considering identity, device, risk, location, and application context.

## Signal → Policy → Decision Flow

| SIGNALS (Input) | EVALUATION LOGIC | DECISIONS (Output) |
| --- | --- | --- |
| User identity & groups Device posture state User risk score Sign-in risk Source IP & geo Target app & sensitivity Client type Time of day | 1. Collect applicable policies 2. Sort by priority 3. Evaluate conditions (AND) 4. Within condition: OR 5. Most restrictive wins 6. Default-deny 7. Log all (incl. report-only) 8. Cache at edge (30s) | ALLOW — Full access ALLOW + MFA — Step-up first ALLOW + RESTRICT — Read-only BLOCK — Access denied CHALLENGE — Auth required REMEDIATE — Fix device Session controls: re-auth frequency, no download |

## Spring Boot Implementation Pattern

- ConditionEvaluator interface with Strategy Pattern implementations: UserGroupConditionEvaluator, RiskLevelConditionEvaluator, DeviceComplianceConditionEvaluator, LocationConditionEvaluator, PlatformConditionEvaluator, AppConditionEvaluator

- PolicyEvaluationService: builds EvaluationContext, loads cached policies, evaluates conditions, resolves most-restrictive decision, logs to Kafka

- gRPC endpoint via grpc-spring-boot-starter for sub-10ms calls from Envoy ext_authz filter

- Redis @Cacheable for policy cache (30s TTL) and decision cache

- Report-only mode: evaluates and logs but does not enforce — critical for safe rollout

### Example Policy (JSON Schema)

Name: "High-Risk Users → Block Sensitive Apps Unless Compliant Device + MFA"

- Conditions: users include all-employees, exclude break-glass-admins; applications include finance-portal, category:sensitive; user risk levels: HIGH, CRITICAL

- Controls: grant operator AND; requirements: mfa_required + device_compliant + approved_client_app; session: sign-in frequency 1h, restrict downloads; on failure: BLOCK

# 7. Technology Stack — Hybrid Approach

| Layer | Technology | Rationale |
| --- | --- | --- |
| Admin UI | Angular 17+ (Material, RxJS, ngx-charts) | Your expertise. Enterprise admin UIs are Angular’s sweet spot. |
| API Gateway | Spring Cloud Gateway | Native Spring. JWT validation, rate limiting, routing. |
| Identity | Spring Security 6 + Keycloak | Best auth framework. SAML/OIDC/MFA all first-class. |
| Policy Engine | Spring Boot + Redis + gRPC | Strategy pattern, Redis caching, gRPC for edge speed. |
| Device Posture | Spring Boot + Kafka | Standard CRUD + event-driven. No perf sensitivity. |
| Analytics | Spring Boot + Kafka + ES + ClickHouse | ELK for search, ClickHouse for OLAP, Kafka pipeline. |
| Client Agent | Go | 10MB binary, 15MB RAM, native TUN/TAP, cross-compile. |
| Edge Proxy | Envoy + ext_authz | Industry standard. <0.5ms latency. 100K+ connections. |
| ZTNA Broker | Go (goroutine-per-conn) | io.Copy zero-alloc relay. 50K+ concurrent tunnels. |
| DNS Filter | Go (CoreDNS plugin) | Sub-millisecond. Used in Kubernetes at scale. |
| Message Bus | Apache Kafka | Spring Kafka integration. Durable event streaming. |
| Database | PostgreSQL 16 + JSONB | Spring Data JPA. JSONB for flexible policy schemas. |
| Cache | Redis 7 Cluster | Spring Session, policy cache, rate limiting, pub/sub. |
| Observability | Micrometer + Prometheus + Grafana | Spring Boot Actuator native. Zipkin for tracing. |
| Orchestration | Kubernetes + Helm | Spring Cloud Kubernetes. HPA auto-scaling. |

# 8. MVP Implementation Plan (12-Week Sprint)

Phase 1: Foundation (Weeks 1-3)

- Gradle multi-module project setup with Docker Compose (Postgres, Redis, Kafka, Keycloak, ES)

- Identity Service MVP: Spring Security SAML2 + OIDC + Keycloak federation + JWT issuance

- Device Posture Agent v0: Go binary collecting OS version, disk encryption, firewall, AV status

- Angular shell: Auth module with OAuth2/OIDC login, JWT interceptor, route guards, Material layout

- Database schema + Flyway migrations for all services

Phase 2: Policy Engine (Weeks 4-6)

- Conditional Access Policy Engine: Strategy Pattern evaluators, policy CRUD, Redis caching, gRPC

- Risk Scoring Service: impossible travel detection, new device, failed auth count, IP reputation

- Angular Policy Manager: policy list, visual condition builder, report-only toggle

- MFA Service: TOTP enrollment + challenge/verify, integrated with policy engine step-up

Phase 3: Proxy & ZTNA (Weeks 7-9)

- Spring Cloud Gateway with custom PolicyEvalGatewayFilter calling PDP on every request

- ZTNA Broker (Netty-based) + Go App Connector with outbound WebSocket tunnel stitching

- Client Agent v1: local HTTP proxy, DNS interception, mTLS tunnel to gateway, system tray UI

- Session management: Spring Session + Redis, Kafka-driven invalidation on posture/risk changes

Phase 4: Dashboard & Demo (Weeks 10-12)

- Angular Dashboard: real-time WebSocket events, charts (policy hits, risk trends, compliance rate)

- Access Log Viewer: Elasticsearch-backed search, filters, click-to-expand with full signal context

- 5 Demo Scenarios end-to-end: SSO login, non-compliant block, impossible travel MFA, trusted location, ZTNA private app

- Documentation: OpenAPI docs, architecture decision records, deployment guide, demo video

# 9. Data Plane Migration Plan (Go + Envoy)

Starting at Month 4, begin migrating the data plane from temporary Spring Boot implementations to production-grade Go + Envoy. The control plane remains Spring Boot permanently.

## Month 4-5: Envoy Edge Proxy

- Deploy Envoy proxy alongside Spring Cloud Gateway

- Configure Envoy ext_authz filter to call Spring Boot Policy Engine via gRPC

- Route user traffic through Envoy; admin traffic stays on Spring Cloud Gateway

- Add WASM filters for URL filtering and basic DLP

- Benchmark: target <0.5ms added latency, 100K+ concurrent connections

## Month 5-6: Go ZTNA Broker

- Rewrite Netty-based tunnel broker in Go using goroutine-per-connection model

- io.Copy for zero-allocation bidirectional byte relay

- WebSocket termination with nhooyr/websocket library

- Target: 50K+ concurrent tunnels with <100ms setup time

- Parallel run: both Netty and Go brokers active, gradual traffic shift

## Month 6: CoreDNS Plugin

- Build custom CoreDNS plugin for policy-based DNS filtering

- Plugin calls Spring Boot Policy Engine for domain categorization decisions

- Sub-millisecond resolution, production-proven architecture (used in Kubernetes)

|  | BRIDGE PATTERN: Envoy → Spring Boot PDP via gRPC The key integration point is Envoy's ext_authz filter calling your Spring Boot Policy Engine via gRPC. This means your Spring Boot policy logic (Strategy Pattern evaluators, Redis caching, JSONB policies) stays exactly as-is. You only replace the network layer (Envoy instead of Spring Cloud Gateway), not the business logic. This is the cleanest migration path. |
| --- | --- |

# 10. Production Roadmap (12 Months)

MVP (Months 1-3)

- Spring Boot microservices (5 services + gateway) + Angular admin dashboard

- Identity federation (SAML/OIDC via Keycloak) + MFA (TOTP)

- Device posture agent in Go (macOS/Linux) + compliance evaluation

- Conditional access policy engine with Redis cache + gRPC + report-only mode

- Basic risk scoring (impossible travel, new device, IP reputation)

- ZTNA app connector (HTTP/TCP via Netty broker)

- 5 end-to-end demo scenarios working

Beta + Data Plane Migration (Months 4-6)

- Envoy edge proxy replacing Spring Cloud Gateway for user traffic

- Go ZTNA broker replacing Netty version (50K+ tunnels)

- Windows agent support + mobile agents (iOS/Android)

- SWG with URL categorization via Envoy WASM filters

- DNS filtering via CoreDNS Go plugin

- Enhanced ML-based risk scoring

- SIEM integration (Kafka Connect to Splunk/Sentinel)

- Session controls (download restrict, clipboard, re-auth frequency)

GA v1.0 (Months 7-9)

- Multi-region PoP deployment (2-3 regions) on Kubernetes

- Continuous Access Evaluation (Kafka event-driven mid-session re-eval)

- CASB for major SaaS (M365, Google Workspace, Salesforce)

- Basic DLP (credit card, SSN detection via regex + pattern matching)

- Compliance dashboards (SOC2, ISO 27001 frameworks)

- Multi-tenant architecture (Keycloak realm-per-tenant)

Scale (Months 10-12+)

- SD-WAN integration (full SASE from SSE)

- Global PoP network (10+ locations)

- Advanced DLP with ML classifiers and data fingerprinting

- UEBA: User & Entity Behavior Analytics with anomaly detection

- API security gateway

- Digital experience monitoring (ZDX-like)

- SOC2 Type II / FedRAMP certification

- Multi-tenant SaaS platform with self-service onboarding

# 11. Project Structure & Key Dependencies

## Gradle Multi-Module Layout

sase-platform/ (root)

- sase-common/ — Shared DTOs, Kafka event models, JWT utils, GeoIP utilities

- identity-service/ — Spring Security + Keycloak + SAML/OIDC + MFA + SCIM

- policy-engine-service/ — Conditional access brain + condition evaluators + gRPC

- device-posture-service/ — Device registration + posture evaluation + Kafka events

- ztna-broker-service/ — Netty tunnel broker (MVP) then Go rewrite

- audit-analytics-service/ — Kafka consumer + ES + ClickHouse + WebSocket

- api-gateway/ — Spring Cloud Gateway + policy eval filter

- sase-agent/ — Go client agent (separate Go module)

- sase-admin-ui/ — Angular 17+ admin dashboard

## Key Dependencies Per Service

| Service | Key Dependencies |
| --- | --- |
| identity-service | spring-security-saml2-service-provider, spring-security-oauth2-client, spring-security-oauth2-jose, spring-session-data-redis, dev.samstevens:totp:1.7.1 |
| policy-engine-service | spring-data-jpa, spring-data-redis, spring-kafka, grpc-spring-boot-starter:3.0.0, maxmind:geoip2:4.2.0 |
| device-posture-service | spring-data-jpa, spring-kafka, TimescaleDB (via Flyway SQL) |
| audit-analytics-service | spring-data-elasticsearch, spring-kafka, clickhouse-jdbc:0.6.0, spring-websocket |
| api-gateway | spring-cloud-starter-gateway, spring-security-oauth2-resource-server, spring-data-redis-reactive |
| sase-admin-ui | @angular/material, @stomp/stompjs, sockjs-client, ngx-charts, angular-auth-oidc-client |

# 12. Success Metrics & KPIs

| Metric | MVP Target | Production Target |
| --- | --- | --- |
| Policy Evaluation Latency (p99) | <15ms (REST) | <10ms (gRPC via Envoy) |
| Edge Proxy Throughput | 5K req/s (Spring Cloud GW) | 50K req/s (Envoy) |
| Agent Binary Size | — | <12MB (Go) |
| Agent Memory (idle) | — | <20MB (Go) |
| Agent CPU Usage (idle) | — | <2% |
| Tunnel Setup Time | <1s (Netty) | <500ms (Go) |
| Concurrent Tunnels | ~5K (Netty) | 50K+ (Go) |
| MFA Round-Trip | <5s | <3s |
| Posture Report Interval | 60 seconds | 60 seconds |
| Log Ingestion to Dashboard | <10s | <5s |
| Connector Failover Time | <30s | <10s |
| Dashboard Page Load | <3s | <1.5s |

|  | FINAL RECOMMENDATION Start building the Spring Boot MVP immediately. Write the Go agent from day one. Use Spring Cloud Gateway as your temporary edge proxy — it works for demos and early pilots. At month 4, deploy Envoy alongside and gradually migrate user traffic. The Spring Boot control plane (identity, policy engine, device posture, analytics) stays forever. This is the exact pattern used by production SASE vendors. Both the Spring Boot MVP blueprint and this hybrid production guide work together as your roadmap. Don’t over-engineer the MVP — ship fast, prove the concept, then harden. |
| --- | --- |